Housing Modifications Checklist for EMS Assessors

Note: The following processes, or timing of these, may vary depending on the EMS Provider.

| Occupational Therapist (EMS Assessor) Assessment / Application | Milestone Mark / Resources Provided |  |  |  |  | Date |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Assessment by Occupational Therapist | Date Assessment completed. |  |  |  |  |  |  |  |  |  |
| Information: Explanation of EMS funding rules |  |  |  |  |  |  |  |  |  |  |
| Information: How to apply for Funding of Housing Modifications | MoH Brochure Housing Modifications for people of all ages HP4483 March 2010 |  |  |  |  |  |  |  |  |  |
| Information: When will the modifications be carried out? Timing discussed. |  |  |  |  |  |  |  |  |  |  |
| Information: Income and Asset Testing . |  |  |  |  |  |  |  |  |  |  |
| Information: Building Consent. |  |  |  |  |  |  |  |  |  |  |
| Information: Upper funding limit for access modifications |  |  |  |  |  |  |  |  |  |  |
| Information: Cost Contribution |  |  |  |  |  |  |  |  |  |  |
| Information: Part Payment. |  |  |  |  |  |  |  |  |  |  |
| Information: Occupational Therapist or Builder provides explanation about relevant housing modification | Relevant specific modification Information Sheet for EMS Assessors |  |  |  |  |  |  |  |  |  |
| Assessment: Proposed housing modification plan identified and agreed with the person, family/whanau, caregiver. |  |  |  |  |  |  |  |  |  |  |
| Builder (List Contractor) visits and provides a sketch plan and/or quote. |  |  |  |  |  |  |  |  |  |  |
| Sketch plan viewed and agreed by person, family/whanau, caregiver. |  |  |  |  |  |  |  |  |  |  |
| Sketch plan viewed and agreed by home owner (if the person is not the home owner). |  |  |  |  |  |  |  |  |  |  |
| Home Owner Approval Form completed. |  |  |  |  |  |  |  |  |  |  |
| EMS funded housing modification Terms and Conditions discussed. |  |  |  |  |  |  |  |  |  |  |
| Person approval for an EMS funded housing modification application to be completed and sent to EMS Provider. |  |  |  |  |  |  |  |  |  |  |
| Application form completed by Occupational Therapist and sent to EMS Provider for consideration. |  |  |  |  |  |  |  |  |  |  |
| Application received by EMS Provider, and where all information is complete, is accepted. Acknowledgement of receipt of application is sent to OT with a unique reference number to track the application. | Date acknowledgement received: Application reference number recorded: |  |  |  |  |  |  |  |  |  |
| Where application is incomplete and cannot be loaded more information is requested from Occupational Therapist. | Date query sent to Occupational Therapist: |  |  |  |  |  |  |  |  |  |
|  | Date additional information is sent to EMS Provider: |  |  |  |  |  |  |  |  |  |
| EMS Provider reviews the completed application within 20 working days of receipt to determine if - there is insufficient information to make a decision, and more information is required from the Occupational Therapist or others - the EMS eligibility criteria is met and the application can be approved - the EMS eligibility criteria has not been met and the application must be declined - the costs are over $25,000 and the application must go to the MoH EMS Panel for review - funding is needed now or can wait (timing) |  |  |  |  |  |  |  |  |  |  |
| If required, EMS Provider requests further information from the Occupational Therapist to be able to make a decision – a query is sent. | Date query sent by EMS Provider |  |  |  |  |  |  |  |  |  |
|  | Date response received by EMS provider |  |  |  |  |  |  |  |  |  |
| EMS Provider: |  |  |  |  |  |  |  |  |  |  |
| If the cost of the modification is over $7,900 an Income and Asset Test, EMS Provider requests Work and Income to carry out an Income and Asset Test. Person and Occupational Therapist notified. |  | Date Income and Asset Test requested by EMS provider |  |  |  |  |  |  |  |  |
| Work and Income: |  |  |  |  |  |  |  |  |  |  |
| Work and Income receive the request and send forms to the person within their own timeframes. |  |  |  |  |  |  |  |  |  |  |
| Person: |  |  |  |  |  |  |  |  |  |  |
| Person receives and completes forms. Returns these to Work and Income – Whangarei Super Centre. |  | Date forms received Date forms returned: |  |  |  |  |  |  |  |  |
| Work and Income: |  |  |  |  |  |  |  |  |  |  |
| Work and Income receive persons completed forms and process these to determine what amount the person needs to contribute towards the modification, within their timeframes. Sends the results to EMS Provider. |  |  |  |  |  |  |  |  |  |  |
| EMS Provider: |  |  |  |  |  |  |  |  |  |  |
| EMS Provider receives results of Income and Asset Test which identifies the amount of funding the person is eligible for. |  |  |  |  |  |  |  |  |  |  |
| EMS Provider informs the person of the outcome; - where the person is not required to contribute or - the amount they are required to contribute via a Part Payment Agreement letter. |  | Person informed of the results and cc to Occupational Therapist. Date Part Payment Agreement received by person. |  |  |  |  |  |  |  |  |
| Person: |  |  |  |  |  |  |  |  |  |  |
| Where required, person completes the Part Payment Agreement and returns it to EMS Provider |  | Date the Part Payment Agreement is signed and returned: |  |  |  |  |  |  |  |  |
| EMS Provider: |  |  |  |  |  |  |  |  |  |  |
| Receives signed Part Payment Agreement Letter |  | Date the signed Part Payment Agreement is received |  |  |  |  |  |  |  |  |
| EMS Provider |  |  |  |  |  |  |  |  |  |  |
| When a modification requires a building consent EMS Provider proceeds with requesting a Building Consent for the work. . |  |  |  | Person (and OT) notified a building consent has been requested |  |  |  |  |  |  |
| Builder/Consultant |  |  |  |  |  |  |  |  |  |  |
| Builder or Consultant visits to take relevant measurements / details to enable a Building Consent application to be made. |  |  |  | Date Builder or Consultant visits to complete information details required to request a building consent |  |  |  |  |  |  |
| Builder or Consultant submits the request for a Building Consent to the Local Council. |  |  |  | Date application for consent is submitted to the Council |  |  |  |  |  |  |
| Local Council |  |  |  |  |  |  |  |  |  |  |
| Receives building consent application and process this within their timeframes. Where the council requests additional information or raises issues, these are forwarded to the builder who provides the additional information required. Council approves or declines building consent and forwards this to the builder/Consultant. |  |  |  | Date application for consent received |  |  |  |  |  |  |
| Builder/Consultant |  |  |  |  |  |  |  |  |  |  |
| Builder or Consultant receives the consent documentation and forwards this to EMS Provider. |  |  |  |  |  |  |  |  |  |  |
| EMS Provider |  |  |  |  |  |  |  |  |  |  |
| Receives approved or declined consent and documentation. Processes instigated to ensure Code of Compliance Certificate is gained. |  |  |  | Date that final consent is received |  |  |  |  |  |  |
| Where all the above steps have been completed and achieved, the application is given final approval and a purchase order is sent to the builder requesting the modification to be completed. Person is sent an approval letter to notify that the purchase order has been sent to the builder and they will be in contact and Occupational Therapist is notified. |  |  | Date approval letter received by person Date approval letter received by Occupational Therapist |  |  |  |  |  |  |  |
| Modification: |  |  |  |  |  |  |  |  |  |  |
| Builder / Consultant |  |  |  |  |  |  |  |  |  |  |
| Builder receives purchase order request from EMS Provider and makes contact with the person within 10 days to determine an agreed start date and any conditions for the construction. Modification is commenced. |  |  |  |  |  |  |  |  |  |  |
| Builder completes modification. Notifies the Occupational Therapist that the housing modification is complete and sends the Satisfaction Letter with their invoice. |  |  | Satisfaction Letter and Invoice sent to Occupational Therapist |  |  |  |  |  |  |  |
| On completion of a consented modification, ensures the appropriate documentation is provided to the Local Council to receive a Code of Compliance Certificate. |  |  | Builder ensures the Local Council has completed all inspections and documentation required. |  |  |  |  |  |  |  |
| On completion of a modification requiring a Part Payment from the person, completes invoicing with the person. |  |  | Person part payment to builder completed |  |  |  |  |  |  |  |
| Occupational Therapist |  |  |  |  |  |  |  |  |  |  |
| Occupational Therapist receives Satisfaction Letter and Invoice. |  |  | Satisfaction Letter and invoice received from Builder |  |  |  |  |  |  |  |
| Completes a home visit to: - confirm that the person is satisfied with the modification and - confirm the modification meets the person’s assessed need - instruct the person in how to care for and use the modification safely. Understands who is responsible for repairs and maintenance and who to contact if it is MoH funded equipment |  |  | Home visit completed. Person and Occupational Therapist complete Satisfaction Letter |  |  |  |  |  |  |  |
| Occupational Therapist forwards completed Satisfaction Letter and builder invoice to EMS Provider |  |  | Date Invoice and Completed Satisfaction Letter sent |  |  |  |  |  |  |  |
| EMS Provider |  |  |  |  |  |  |  |  |  |  |
| Receives Satisfaction Letter and Invoice. Determines the Builder can be paid for the modification and invoice paid. | Date Signed Satisfaction Letter and Invoice is received |  |  |  |  |  |  |  |  |  |
| For consented modifications, completes requirements to ensure Code of Compliance is received and forwards this to the person/home owner. | Home owner receives a copy of Code of Compliance certificate |  |  |  |  |  |  |  |  |  |
| Housing Modification application is complete and filed. |  |  |  |  |  |  |  |  |  |  |
| As required, EMS Provider completes any ongoing repairs and maintenance for MoH owned housing equipment which has been provided with the housing modification (ie * modular / removable ramps and low rise lifts up to 1m). EMS Provider completes removal of the above equipment when it is no longer required. |  |  |  |  |  |  |  |  |  |  |
| Person: |  |  |  |  |  |  |  |  |  |  |
| Person takes responsibility for day-to-day maintenance. And all repairs, maintenance and replacement or removal of the modification, including any equipment installed in the modification (which is not deemed housing equipment owned by the Ministry of Health*) |  |  |  |  |  |  |  |  |  |  |

Created by accessable,

as a tool for accessable EMS Assessors to use

to track the processing of the housing modification application:

on their file and / or

with the person,

2010